NYC Taxi Fare Prediction

Using Big Data Analytics

Phase 2 — Planning, Design, Data Lifecycle & Paper Part 1

CSCI461 Introduction to Big Data  |  Spring 2026  |  Nile University

# 1. Project Planning

This section presents the complete project roadmap including milestones, team responsibilities, resource allocation, and risk assessment for the NYC Taxi Fare Prediction Big Data project.

## 1.1 Project Overview

| Project Title | NYC Taxi Fare Prediction Using Big Data Analytics |
| --- | --- |
| Course | CSCI461: Introduction to Big Data — Spring 2026 |
| Dataset | NYC TLC Yellow Taxi Trip Records 2024 |
| Start Date | May 1, 2026 |
| End Date | May 17, 2026 |
| Team Size | 4 Members |
| Main Framework | Apache Spark / PySpark — Spark MLlib |
| Target Variable | fare_amount — metered taxi fare in USD |

## 1.2 Team & Responsibilities

| Member | Role | Responsibilities |
| --- | --- | --- |
| Person 1 | Infrastructure & Phase 1 | Docker cluster setup, data_ingestion.py, hdfs_setup.py, Phase1 notebook |
| Person 2 | Preprocessing & Quality | Phase3_Spark_Processing.ipynb, data quality audit, cleaning, feature engineering |
| Person 3 | EDA & Visualization | EDA analysis, Zeppelin dashboard with 5 interactive charts |
| Person 4 | Machine Learning | Linear Regression model, Spark MLlib pipeline, evaluation metrics |

## 1.3 Project Milestones

| # | Milestone | Date | Output |
| --- | --- | --- | --- |
| M1 | Project setup — Docker cluster + HDFS running | May 1–2, 2026 | 9 containers running |
| M2 | Data ingestion — 12 months downloaded to HDFS | May 2–3, 2026 | 660.90 MB in hdfs://namenode:9000/taxi/raw/ |
| M3 | Phase 1 — January 2024 inspection complete | May 3–4, 2026 | Phase1_Dataset_Introduction.ipynb |
| M4 | Phase 2 — Planning, design, architecture docs | May 4–6, 2026 | Phase 2 documentation |
| M5 | Data quality audit — full 2024 dataset | May 6–8, 2026 | raw_data_quality_summary.txt |
| M6 | Preprocessing — 5.5M invalid rows removed | May 8–10, 2026 | hdfs://namenode:9000/taxi/processed/ |
| M7 | Feature engineering — 6 new columns | May 10–11, 2026 | 25-column cleaned dataset |
| M8 | EDA — SparkSQL + Window Functions | May 11–13, 2026 | 4 SQL queries, rank/lag/lead analysis |
| M9 | Zeppelin dashboard — 5 interactive charts | May 13–14, 2026 | NYC Taxi EDA Dashboard at localhost:8090 |
| M10 | ML model — Linear Regression trained & saved | May 14–15, 2026 | R²=0.89, MAE=2.16, RMSE=5.93 |
| M11 | Documentation & paper finalized | May 15–17, 2026 | All phase documents + GitHub push |

## 1.4 Resource Allocation

Hardware: The entire project was executed on a local Windows machine. Apache Spark processed 41,169,720 rows in-memory using lazy evaluation to keep memory usage manageable. The local SSD stored 660.90 MB of raw Parquet files, 35.6 million rows of cleaned output, model artifacts, and charts.

Software & Tools:

| Tool / Software | Version | Purpose |
| --- | --- | --- |
| Apache Spark / PySpark | 4.1.1 | Main Big Data framework — all processing, SQL, ML |
| HDFS (Hadoop via Docker) | 3.2.1 | Distributed storage — hdfs://namenode:9000/taxi/ |
| Apache Zeppelin | 0.10.1 | Interactive Big Data visualization dashboard |
| Docker Desktop | Latest | Container runtime for the full cluster |
| Python | 3.11 | All scripting and notebook execution |
| Java (OpenJDK) | 17.0.19 | Required Spark runtime (downgraded from Java 25) |
| Jupyter Notebook | Latest | Notebook development environment |
| Spark MLlib | (PySpark 4.1.1) | VectorAssembler, LinearRegression, Pipeline |
| Matplotlib | Latest | Secondary static charts from aggregated data |

Total additional cost: $0 — all tools used are open-source or already available.

## 1.5 Risk Assessment

| # | Risk | Status | Resolution | Impact |
| --- | --- | --- | --- | --- |
| 1 | Dataset < 500 MB requirement | ✅ No | Full 2024 = 660.90 MB — requirement met | Low |
| 2 | Missing values in raw data | ✅ Yes | 4.09M rows had nulls — removed via numeric filter | Medium |
| 3 | Abnormal timestamps (year 2002) | ✅ Yes | 56 rows filtered — date range rule applied | Low |
| 4 | Negative/zero fare values | ✅ Yes | 731,024 rows removed — fare_amount > 0 filter | Medium |
| 5 | Java version incompatibility | ✅ Yes | Installed OpenJDK 17 — Spark ran correctly | High |
| 6 | Spark write failure on Windows | ✅ Yes | winutils.exe + hadoop.dll installed at C:\hadoop | High |
| 7 | HDFS data lost after Docker restart | ✅ Yes | Re-ran hdfs_setup.py to restore all 12 files | Medium |
| 8 | Notebook files corrupted | ✅ Yes | Recovered from git history — all 4 validated | High |
| 9 | Model performance < target | ❌ No | R²=0.8934 — exceeds 0.80 target | Low |
| 10 | Data privacy concerns | ❌ No | Public TLC data — no personal identifiers | None |

# 2. System Design & Architecture

The system architecture is built around a distributed Big Data pipeline that simulates a real production environment using Docker containers. The design ensures data is processed at scale using industry-standard tools aligned with the project requirements.

## 2.1 High-Level Architecture

The full pipeline flows through six layers:

- API Ingestion — data_ingestion.py downloads all 12 monthly Parquet files from the NYC TLC CloudFront endpoint

- Local Staging — raw files stored in data/raw/yellow_2024/ (permanent backup, never modified)

- HDFS Storage — hdfs_setup.py uploads all files to hdfs://namenode:9000/taxi/raw/ (Big Data storage)

- Spark Processing — loads from HDFS, applies preprocessing, feature engineering, SparkSQL, Window Functions, and ML

- HDFS Output — cleaned dataset saved to hdfs://namenode:9000/taxi/processed/ (35.6M rows, 25 columns)

- Zeppelin Dashboard — reads from HDFS and renders 5 interactive charts for EDA reporting

## 2.2 Technology Stack & Justification

| Category | Tool | Version | Why Chosen |
| --- | --- | --- | --- |
| Big Data Framework | Apache Spark | 4.1.1 | Handles 41M+ rows in-memory; supports SQL, ML, streaming |
| Distributed Storage | HDFS (Hadoop) | 3.2.1 | Industry-standard Big Data storage; supports Parquet natively |
| Data Ingestion | data_ingestion.py | Custom | Replaces manual download; programmatic API integration |
| Visualization | Apache Zeppelin | 0.10.1 | Native PySpark integration; interactive charts without code changes |
| Machine Learning | Spark MLlib | PySpark 4.1.1 | Distributed ML on 28.4M training rows; Pipeline API |
| Containerization | Docker | Latest | Portable cluster; 9 containers start with one command |
| Data Format | Parquet | — | Columnar format; efficient for Spark reads; compressed |
| Notebooks | JupyterLab | Latest | Interactive development; all cells executed and validated |

## 2.3 Scalability & Flexibility

The architecture is designed to scale beyond a local machine. Since Spark reads from HDFS and all processing uses the Spark DataFrame API, the same code can run on a real Hadoop cluster (AWS EMR, Google Dataproc, or Databricks) without modification. The Docker cluster simulates this distributed environment locally.

The ML Pipeline design using pyspark.ml.Pipeline makes the model reproducible and portable — the fitted Pipeline model is saved to disk and can be loaded and applied to new data without retraining. Adding new monthly data requires only re-running hdfs_setup.py with additional files; no code changes are needed in the notebooks.

# 3. Data Lifecycle

This section describes how data moves through the project from acquisition to final outputs. All numbers below are real results from executed code, not estimates.

## Stage 1 — Data Acquisition (API Integration)

Script: data_ingestion.py — downloads all 12 monthly Yellow Taxi Parquet files from the NYC TLC CloudFront endpoint (https://d37ci6vzurychx.cloudfront.net/trip-data). Files are saved to data/raw/yellow_2024/ without modification. Total downloaded: 660.90 MB across 12 files.

## Stage 2 — HDFS Storage

Script: hdfs_setup.py — uploads all 12 local files into HDFS. Raw files are stored at hdfs://namenode:9000/taxi/raw/ and remain unchanged throughout the project. Cleaned output is later saved to hdfs://namenode:9000/taxi/processed/. The local folder serves as a permanent backup in case Docker volumes are reset.

## Stage 3 — Spark Loading

| Total rows (raw) | 41,169,720 |
| --- | --- |
| Columns | 19 |
| Format | Parquet |
| Spark version | 4.1.1 |

## Stage 4 — Data Quality Audit

Executed in Phase3_Spark_Processing.ipynb. Key findings from the full 2024 dataset:

| Issue | Count | % of Dataset |
| --- | --- | --- |
| Missing values (5 columns) | 4,091,232 each | 9.94% |
| Zero or negative passenger count | 401,354 | 0.97% |
| Zero or negative trip distance | 776,305 | 1.89% |
| Negative fare amount | 731,024 | 1.78% |
| Abnormal timestamps (outside 2024) | 56 | <0.01% |
| Zero or negative trip duration | 13,510 | 0.03% |

## Stage 5 — Preprocessing

| Step | Rows Before | Rows After | Removed |
| --- | --- | --- | --- |
| Timestamp & duration filter | 41,169,720 | 41,130,827 | 38,893 |
| Numeric validity filter | 41,130,827 | 35,602,932 | 5,527,895 |
| Extreme outlier filter | 35,602,932 | 35,602,215 | 717 |
| Total removed | 41,169,720 | 35,602,215 | 5,567,505 |

## Stage 6 — Feature Engineering

| New Feature | How Created |
| --- | --- |
| trip_duration_minutes | (unix_timestamp(dropoff) - unix_timestamp(pickup)) / 60 |
| pickup_hour | hour(tpep_pickup_datetime) — values 0 to 23 |
| pickup_day | dayofweek(tpep_pickup_datetime) — 1=Sun, 7=Sat |
| pickup_month | month(tpep_pickup_datetime) — values 1 to 12 |
| is_weekend | when(pickup_day in [1,7], 1).otherwise(0) |
| fare_per_mile | fare_amount / trip_distance — EDA only, not used in model |

## Stage 7 — SparkSQL & Window Functions Analysis

A temporary SQL view was registered using clean_df.createOrReplaceTempView('taxi_trips'). Four SQL queries were run: trips and average fare by pickup hour, top 10 busiest pickup locations, fare statistics by payment type, and monthly trip count and average fare. Window functions (rank, lag, lead) were applied partitioned by pickup month and ordered by pickup hour.

## Stage 8 — Machine Learning

| Framework | Spark MLlib — pyspark.ml.Pipeline |
| --- | --- |
| Target variable | fare_amount |
| Input features (10) | trip_distance, trip_duration_minutes, passenger_count, pickup_hour, pickup_day, pickup_month, is_weekend, payment_type, PULocationID, DOLocationID |
| Train rows | 28,480,061 |
| Test rows | 7,122,154 |
| MAE | 2.1607 |
| RMSE | 5.9255 |
| R² Score | 0.8934 — model explains 89.3% of fare variation |

## Stage 9 — Visualization

Apache Zeppelin 0.10.1 serves as the primary Big Data visualization tool. It reads directly from HDFS at hdfs://namenode:9000/taxi/raw/ using the %pyspark interpreter and renders 5 interactive charts: trips by pickup hour, monthly trip volume, payment type breakdown, top 10 pickup locations, and weekend vs weekday comparison.

# 4. Project Paper — Part 1 (IEEE Format)

Introduction Section

## I. Introduction

The volume of urban transportation data generated by modern cities presents both a challenge and an opportunity for data-driven analysis. New York City's Yellow Taxi fleet alone generates millions of trip records each month, capturing detailed information about every completed trip including timestamps, locations, distances, passenger counts, and fare amounts. The NYC Taxi and Limousine Commission (TLC) publishes this data publicly as monthly Parquet files, making it one of the most comprehensive real-world urban transportation datasets available.

Predicting taxi fare amounts is a problem of significant practical value. Passengers benefit from knowing the expected cost of a trip in advance. Taxi companies can use fare models to identify pricing anomalies and improve operational efficiency. City transportation authorities can analyze fare patterns to understand urban mobility, demand distribution, and economic behavior across neighborhoods and time periods.

However, the scale of the NYC TLC dataset — nearly 3 million records per month and over 35 million for the full year 2024 — makes traditional single-machine analysis approaches insufficient. Processing this volume of data requires a distributed Big Data infrastructure with scalable storage, parallel processing, and distributed machine learning capabilities.

This paper presents the design and implementation of a Big Data analytics pipeline for NYC Yellow Taxi fare prediction. The pipeline uses Apache Hadoop HDFS for distributed storage, Apache Spark for large-scale data processing and machine learning, and Apache Zeppelin for interactive visualization. The entire system runs as a Docker-based cluster that simulates a real production Big Data environment on a local machine.

## II. Problem Statement & Objectives

The raw NYC Yellow Taxi dataset contains significant data quality issues — including negative fare amounts, impossible trip distances, zero passenger counts, and erroneous timestamps — that must be identified and resolved at scale before any analysis is possible. Furthermore, the features needed to predict fare amount do not all exist directly in the raw data and must be engineered from the available columns.

The objective of this project is to build a scalable Big Data pipeline that: (1) ingests raw monthly Parquet files via API integration, (2) stores them in HDFS, (3) cleans and transforms 41 million rows using the Spark DataFrame API, (4) engineers predictive features, (5) performs exploratory analysis using SparkSQL and Window Functions, and (6) trains a Linear Regression model using Spark MLlib to predict fare_amount with measurable accuracy (target: R² > 0.80).

## III. Dataset Overview

The dataset is the NYC Yellow Taxi Trip Records for the year 2024, published by the NYC Taxi and Limousine Commission through their official open data portal. Data is published in Apache Parquet format — a columnar file format optimized for Big Data processing. The full 2024 dataset spans 12 monthly files totaling 660.90 MB and 41,169,720 trip records across 19 columns. Each record represents one completed taxi trip and includes pickup/dropoff timestamps and location IDs, passenger count, trip distance, payment type, fare amount, and related charges.

## IV. System Design Overview

The project architecture follows a layered Big Data pipeline. Data is acquired programmatically from the NYC TLC API and staged locally before being uploaded to HDFS. Apache Spark reads from HDFS and handles all preprocessing, feature engineering, SQL analytics, and machine learning within a unified distributed processing framework. Apache Zeppelin provides an interactive visualization dashboard connected directly to HDFS and Spark. The entire cluster — HDFS namenode, datanode, YARN resource manager, Spark master and worker, Jupyter, and Zeppelin — runs as Docker containers orchestrated with a single docker-compose.yml file.

NYC Taxi Fare Prediction — Phase 2 Documentation — CSCI461 — Spring 2026